Planning Logic

A Sprint is a fixed period in which a team completes a set of tasks.

An Epic is a large feature that is divided into smaller user stories.

A User Story (USN) is a small task completed within a sprint.

Story Points represent the effort required to complete a task.

1 – Very Easy

2 – Easy

3 – Moderate

5 – Difficult

Sprint 1

User Authentication (Epic 1)

User Registration (USN1) – 3

User Login with JWT Authentication (USN2) – 5

Product Management (Epic 2)

Display Products (USN3) – 2

Product Details Page (USN4) – 2

Total Story Points in Sprint 1 = 3 + 5 + 2 + 2 = 12

Sprint 2

Shopping Cart (Epic 3)

Add Product to Cart (USN5) – 3

Remove Product from Cart (USN6) – 2

Update Cart Quantity (USN7) – 3

Order Management (Epic 4)

Place Order (USN8) – 5

View User Orders (USN9) – 3

Total Story Points in Sprint 2 = 3 + 2 + 3 + 5 + 3 = 16

Sprint 3

Admin Dashboard (Epic 5)

View Users (USN10) – 2

View Orders (USN11) – 2

Update Order Status (USN12) – 3

Product Administration (Epic 6)

Add Product (USN13) – 3

Edit Product (USN14) – 3

Delete Product (USN15) – 2

Total Story Points in Sprint 3 = 2 + 2 + 3 + 3 + 3 + 2 = 15

Sprint 4

UI Enhancements (Epic 7)

Product Search (USN16) – 2

Category Filter (USN17) – 2

Responsive Design (USN18) – 3

Security (Epic 8)

Admin Role Protection (USN19) – 5

Logout & Session Management (USN20) – 2

Total Story Points in Sprint 4 = 2 + 2 + 3 + 5 + 2 = 14