Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | ShopEZ-E-Commerce Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | Created the React (Vite) frontend and Node.js + Express backend project structure for ShopEZ. | 3 | High | B. Abhigna (Self) |
| Sprint-1 | Database | USN-2 | Connected the MongoDB database to the backend using Mongoose. | 2 | High | B. Abhigna (Self) |
| Sprint-1 | Authentication | USN-3 | Implemented user registration and secure login using JWT authentication. | 5 | High | B. Abhigna (Self) |
| Sprint-2 | Product Management | USN-4 | Developed the product listing page to display available products to users. | 3 | High | B. Abhigna (Self) |
| Sprint -2 | Shopping Cart | USN-6 | Implemented shopping cart features to add, update, and remove products from the cart. | 5 | High | B. Abhigna (Self) |
| Sprint-3 | Orders | USN-7 | Implemented order placement functionality for successful checkout. | 4 | High | B. Abhigna (Self) |
| Sprint-3 | Orders History | USN-8 | Developed the order history page to display previously placed orders. | 2 | Medium | B. Abhigna (Self) |
| Sprint-4 | Testing | USN-9 | Performed testing of all modules and fixed identified bugs. | 4 | High | B. Abhigna (Self) |
| Sprint-4 | Deployment | USN-10 | Prepared the final project documentation and submission package for evaluation. | 2 | High | B. Abhigna (Self) |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 3 Days | 27 June 2026 | 29 June 2026 | 10 | 29 June 2026 |
| Sprint-2 | 10 | 3 Days | 30 June 2026 | 02 July 2026 | 10 | 02 July 2026 |
| Sprint-3 | 6 | 2 Days | 03 July 2026 | 04 July 2026 | 6 | 04 July 2026 |
| Sprint-4 | 6 | 2 Days | 05 July 2026 | 06 July 2026 | 6 | 06 July 2026 |

Velocity:

Total Story Points = 32

Total Duration = 10 Days

Average Velocity = 32 ÷ 10 =3.2 Story Points per Day.

Burndown Chart:

| Date | Remaining Story Points |
| --- | --- |
| 26 June 2026 | 32 |
| 29 June 2026 | 22 |
| 02 July 2026 | 12 |
| 04 July 2026 | 6 |
| 06 July 2026 | 0 |